Springfield Technical Community College

ACADEMIC AFFAIRS

| Course Number: | MECH-481 | Department: | MET |  |  |
| --- | --- | --- | --- | --- | --- |
| Course Title: | Senior Project | Semester: | Spring | Year: | 2004 |

| Course Objective | Competencies |  |
| --- | --- | --- |
| - The skills that will be stressed will be communication, project management, and customer focused process management | - Student teams will be given a problem statement and design requirements with expected deliverables. |  |
| - Prepare a proposal, schedule of tasks, finalized design, finalized manufacturing process, and final report and presentation | - Develop the conceptual design by - Establishing the design specifications - Generate Alternatives - Develop a Preliminary Design - Model and analyze the design - Evaluate design for match with customer requirements - Develop a Detailed Design - Refine and Optimize the design - Develop a Final Design - Document the design with detailed and assembly drawings - Communicate the design using the design review process - Develop manufacturing processes - Create an Operation Book for the manufacturing operations - Generate CNC program to manufacture part - Develop manufacturing costs - Apply Project Management skills to a given project by - Developing a problem statement and mission statement to support and define the project. - Developing project objectives to achieve for the desired project result. - Developing a project strategy that will meet all project objectives - Developing a Work Breakdown Structure for the project - Determining task durations and resource requirements and performing the scheduling computations to develop a timeline for the project. - Preparing the project master schedule using Microsoft Project 98. - Developing a project notebook. - Practice communication skills by interviewing faculty,, students, and then providing a presentation to the Mechanical Engineering Technology department. - Practice communication skills by taking part in weekly team meetings and providing meeting minutes for the meetings throughout the semester. |  |